# Project Plan and Timetable

The following document is going to attempt to draw up a project plan, schedule and arrange my project according to said schedule and plan It will add structure to the project.

## Timetable

Legend:

Purple – Done, but come back to this later.

Green – Done.

Orange – Not done. Current objective, or nearly current.

Red – Overdue, needs to be done.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Week | Activities | Time estimate | Output | Status | Commentary |
| 1 | Pick a project idea. | 1 hour. | Document of given idea. | Done. | Plan Submitted. |
| 2 | Research ideas for Research question. | 2 hour. | Research question inserted into Project Draft. | Done. | Ideas for Research question are gathered. |
| 3 | Insert Research Question. | 3 hour. | Inserted into project. Sections added to draft report. | Done. | Come back to this. Sections need fleshing out. |
| 4 | Write Project Presentation Powerpoint. | 1 Hour. |  |  |  |
| 5 |  |  |  |  |  |
| 6 |  |  |  |  |  |
| 7 |  |  |  |  |  |
| 8 |  |  |  |  |  |
| 9 |  |  |  |  |  |
| 10 |  |  |  |  |  |
| 11 |  |  |  |  |  |
| 12 |  |  |  |  |  |

As of 8th October 2024, I would have to admit to being behind slightly, although it is still a decent effort so far, a lot more time will have to be put into research here.